GEAR BENDING STATEMENT OF WORK

Work Summary: 12 weeks

- Phase 1: Virtual Life Method (VLM) model development

  - Develop model and predict the lives of one (1) gear each of three (3) different Steel materials.

  - Prediction is driven by gear geometry, gear materials and metallurgical characteristics, each subject to specific test conditions. (See Schematics and Photograph of the Test Setup)

  - Prediction is also governed by the stresses obtained from the FEA output results. (Stress Plot Figures)

- Phase 2: Correlation study

  - Correlate data from virtual tests with known test data for each supplier’s bearing design.  Eaton to provide physical test results after Phase1 is complete.

  - If modifications to the system model are required to achieve correlation, define what alterations

- Metallurgical characteristics, rollers and rings, to include:

  - Inclusions: size, type, density

  - Carbide banding, stringers, etc.

  - Grain size and transition zone

  - Case to core transition zone

  - Residual stress distribution

  - % retained austenite

  - Austenitic pools

  - Surface and core hardness, hardness gradient

  - Other features as required (if not listed above, please add)

- Report out to include:

  - Predicted life and operating stress levels of gear for each material.

  - Material Model details and metallurgical characteristics assessed

Supporting Information to be provided by Eaton:

- Test samples

- Material data, FEA data, Operational input

- Additional information needed to be determined.

Proposal to Include:

- Cost for modeling and appropriate measurements

- Timing to complete your analysis from time parts and information is received by VEXTEC.